Market Analytics System Review Report

Forex, Cryptocurrency and Commodity Data System

Detailed system failure analysis, required additions, corrections, and implementation roadmap

| Review Item | Finding |
| --- | --- |
| Reviewed module | market-analytics frontend prototype |
| Files reviewed | index.html, styles.css, data.js, app.js, README.md, assignment draft |
| Current readiness | Prototype only - not production or trading-grade |
| Estimated completion vs assignment | Approximately 10-15% complete |
| Highest risk areas | No backend, no database, no live data, no trading, no security |

Executive conclusion The uploaded project is a good visual starting point for a market dashboard, but it is not the complete system requested in the assignment. It uses static demo data, has no backend or database, and does not include live feeds, historical candles, trading, portfolio, risk, alerts, admin controls, security, deployment setup, or testing evidence.

Prepared date: 2026-05-04

# Document Contents

1. Review scope and evidence

2. Current system overview

3. Requirement coverage scorecard

4. Major system failures and gaps

5. File-by-file technical review

6. Corrections required in the existing frontend

7. Features that need to be added

8. Recommended backend, database and API architecture

9. Suggested code corrections and snippets

10. Testing, deployment and acceptance checklist

11. Implementation roadmap and priority plan

# 1. Review Scope and Evidence

Scope reviewed: The uploaded archive contains a separate market analytics frontend module and the original assignment draft. The review focuses on whether the current implementation satisfies the requested full data system for Forex, Crypto and Commodities.

| File / Folder | Purpose | Review finding |
| --- | --- | --- |
| market-analytics/index.html | Main UI layout and page sections | Loads CSS and JS correctly; contains Dashboard, Screener, Watchlist and Instruments sections. |
| market-analytics/styles.css | Visual styling and responsiveness | Good prototype styling; responsive basics exist, but lacks full mobile trading workflow and advanced table/chart UX. |
| market-analytics/data.js | Static demo market data | Contains six instruments and demo news; no live feed, API, historical OHLC candles or persistence. |
| market-analytics/app.js | Frontend interaction logic | Navigation, filtering, watchlist and simple chart work conceptually; several production corrections required. |
| market-analytics/README.md | Prototype usage note | Correctly describes the system as a proof-of-concept frontend prototype. |
| Assignment draft DOCX | Original developer assignment | Requires a full, professional, trading-grade data system with backend, database, live/historical data, trading, risk, admin and security. |

Important interpretation The frontend says it is a demo/prototype in the README, but parts of the UI use “Live” wording. That should be corrected unless real live market data is connected.

# 2. Current System Overview

## 2.1 What currently exists

A standalone frontend module under market-analytics.

A dashboard with top gainer, top loser, highest volume and market status cards.

Sector snapshot for Forex, Crypto and Commodities.

Selected instrument panel with current demo price, bid, ask, high, low, spread and volume.

A simple line chart drawn on HTML canvas using seven historical data points per instrument.

Basic screener filters by sector, absolute price change, volume and trend.

A temporary watchlist that can add and remove instruments during the current browser session.

Basic responsive CSS using grid layouts and media queries.

## 2.2 What the current system really is

Current classification: Static frontend proof-of-concept. It can demonstrate page flow and intended UI direction, but it does not process real market data and cannot be used for trading or production analytics.

| Layer | Current implementation | Required final implementation |
| --- | --- | --- |
| Frontend | Static HTML, CSS and vanilla JavaScript | Production UI with advanced charts, responsive trading workflows, accessibility and state management. |
| Data layer | Hardcoded JavaScript object in data.js | Real market data ingestion, normalized storage, live updates and historical OHLC candle retrieval. |
| Backend | Not present | Secure API service, background workers, data sync jobs, broker/exchange connectors and admin services. |
| Database | Not present | Relational/time-series schema for instruments, prices, candles, watchlists, alerts, trades and logs. |
| Trading | Not present | Order placement, broker/exchange integration, positions, trade history, risk limits and audit trail. |
| Security | Not present | Authentication, roles, encrypted credentials, validation, rate limits, audit logs and monitoring. |

# 3. Requirement Coverage Scorecard

The following scorecard compares the uploaded implementation with the assignment requirements. The rating uses: Complete, Partial, Missing, or Misleading.

| Requirement Area | Current Status | Notes |
| --- | --- | --- |
| Separate new module | Partial / Good | The module is separate and does not appear to modify existing layout. Needs safe integration plan. |
| Forex, Crypto and Commodity categories | Partial | All three sectors are represented, but only with six static demo instruments. |
| Live market data | Missing / Misleading | UI says Live, but data is static in data.js. |
| Historical data | Missing | Only seven demo price points exist, not OHLC candles across timeframes. |
| Derived indicators | Missing | No SMA, EMA, RSI, MACD, ATR, Bollinger Bands, VWAP or other calculations. |
| Dashboard | Partial | Basic dashboard exists, but not real-time or data-rich. |
| Instrument pages | Partial | Selected instrument card exists; no dedicated instrument route/page or deep analytics. |
| Advanced charting | Missing | Only a simple line chart exists; no candlesticks, volume, timeframes or drawing tools. |
| Screener | Partial | Simple filters exist; no advanced technical, volatility, spread, liquidity or breakout rules. |
| Watchlist | Partial | Watchlist exists but is not saved after reload. |
| Alerts | Missing | Only static alert examples are rendered; no alert creation or trigger engine. |
| Trading panel | Missing | No orders, positions, broker/exchange connection or trade audit. |
| Portfolio | Missing | No holdings, P/L, exposure, allocation or performance tracking. |
| Risk management | Missing | No stop-loss, take-profit, position sizing, daily loss limit or trade confirmation. |
| Backtesting | Missing | No strategy builder or historical test engine. |
| News and economic calendar | Mostly missing | News data exists but is not rendered; no calendar or sentiment. |
| Admin panel | Missing | No admin functions, logs, API key management or data source controls. |
| User roles and permissions | Missing | No authentication or role-based access. |
| Security | Missing | No secure login, API key encryption, XSS/CSRF protections, rate limiting or audit trail. |
| Testing and deployment | Missing | No tests, CI/CD, environments, migrations, monitoring, backup or rollback plan. |

# 4. Major System Failures and Gaps

| Severity | Failure / Gap | Impact | Correction Needed |
| --- | --- | --- | --- |
| Critical | No real live data | The application cannot show current market prices. The “Live” label creates a false impression. | Connect trusted data providers through backend APIs or WebSocket streams; add feed status and last updated timestamp. |
| Critical | No backend or API layer | There is no server-side logic for data ingestion, persistence, authentication, alerts or trading. | Build backend services before calling this a system. |
| Critical | No database | Watchlists, alerts, users, candles, orders and audit logs cannot be stored. | Design and implement a database schema with migrations and backups. |
| Critical | No trading integration | The assignment asks for trading execution, but there is no order workflow at all. | Add broker/exchange connectors, order validation, risk checks, confirmation and audit logs. |
| Critical | No security model | Real trading and API keys cannot be added safely without authentication and encrypted credentials. | Implement login, roles, encrypted API keys, validation, rate limiting, CSRF/XSS protection and audit logs. |
| High | No historical OHLC candles | Indicators, backtesting and proper charting require structured candles, not seven demo values. | Store OHLCV by instrument, timeframe, timestamp and source. |
| High | Chart is too simple | The current line chart cannot support trader workflows. | Use candlestick charting, timeframes, zoom/pan, indicators, crosshair and volume. |
| High | Watchlist not persistent | Users lose changes after page reload. | Save to localStorage for prototype or backend user account for production. |
| High | Screener too limited | The current filter cannot detect serious trading setups. | Add technical, liquidity, volatility, spread, timeframe and custom rule filters. |
| Medium | News data unused | data.js contains news but the UI does not show it. | Add News and Market Events section. |
| Medium | No empty-state safeguards | Some functions assume instruments always exist. | Add guards and user-friendly empty states. |
| Medium | Potential XSS path if API data is added | innerHTML is used repeatedly with data values. | Avoid innerHTML for external data or sanitize values. |

# 5. File-by-File Technical Review

## 5.1 index.html

| Line / Area | Observation | Correction |
| --- | --- | --- |
| Lines 30-31 | Dashboard title says “Live Market Overview” and “live-style market summary”. | Rename to Demo Market Overview or connect real live feed and display feed status. |
| Line 49 | Market Status is hardcoded as “Live”. | Replace with dynamic status such as Demo Data, Connected, Delayed, Error, or Last updated. |
| Lines 103-140 | Screener page has filters but no search keyword field. | Add symbol/name search and advanced filters. |
| Lines 154-162 | Header says “searchable list” but no search input exists. | Add search input and filtering logic. |
| Lines 167-168 | Script order is correct: data.js loads before app.js. | Keep this order or bundle dependencies properly in a build system. |

## 5.2 data.js

| Area | Observation | Correction |
| --- | --- | --- |
| marketData.instruments | Only six demo instruments are available. | Load instruments from backend with category, exchange, quote currency, active status and metadata. |
| historical arrays | Each instrument has only seven values, not timestamped candles. | Use OHLCV candles with timestamp, open, high, low, close, volume and source. |
| source fields | Source values say Demo Feed. | Replace with actual source provider names and feed health status. |
| watchlist array | Default watchlist is static and global. | Make watchlist user-specific and persistent. |
| screenerAlerts | Alerts are static examples. | Build alert rules and an alert trigger engine. |
| news | News examples exist but are unused. | Render news in UI and connect to real news/economic calendar data. |

## 5.3 app.js

| Function / Area | Observation | Correction |
| --- | --- | --- |
| selectedInstrument initialization | Uses marketData.instruments[0] without checking if the array has data. | Add empty data guard before initialization. |
| renderTopMetrics() | Assumes sorted arrays always have at least one item. | Handle empty list and invalid values. |
| buildInstrumentRow() | Uses inline onclick and button inside row click. | Use event delegation or stop event propagation on action buttons. |
| renderWatchlistTable() | Watchlist can become empty but table does not show a friendly empty-state message. | Show “No instruments in watchlist yet.” |
| drawChart() | Uses canvas.width without setting it to match CSS/client width; chart may render small or blurry. | Set canvas width from clientWidth and devicePixelRatio before drawing. |
| toggleWatchlist() | Changes are in memory only. | Persist to localStorage for prototype or backend API for production. |
| applyScreenerFilters() | Min Change uses Math.abs(changePercent), but label does not say absolute. | Rename label to Min Absolute Change or change logic. |
| innerHTML rendering | Repeated innerHTML templates are fine for demo but unsafe with untrusted API data. | Use safe DOM creation or sanitize external data. |

## 5.4 styles.css

| Area | Observation | Correction |
| --- | --- | --- |
| General style | Clean dark theme suitable for market dashboard prototype. | Keep as baseline, but align with final brand system. |
| Grid responsiveness | Media queries collapse columns at 1100px and 700px. | Add mobile-specific navigation, sticky watchlist/trading actions and responsive charts. |
| Tables | Tables use horizontal overflow only in some sections. | Wrap all large tables in scroll containers and add sticky headers where useful. |
| Accessibility | Color contrast appears mostly acceptable, but no formal audit is present. | Add keyboard focus styles, ARIA labels, semantic headings and screen-reader states. |
| Chart frame | Chart container is styled, but canvas sizing is not fully responsive. | Control chart dimensions through JS and CSS. |

## 5.5 README.md

The README correctly states that the module is a proof-of-concept frontend prototype with demo data. This is accurate and should remain until the system has real backend, data, security and trading capabilities.

# 6. Corrections Required in the Existing Frontend

| No. | Correction | File(s) | Priority | Detail |
| --- | --- | --- | --- | --- |
| 1 | Rename misleading live labels | index.html | High | Replace “Live Market Overview” and hardcoded “Live” with “Demo” wording until data is real. |
| 2 | Persist watchlist | app.js/data layer | High | Save to localStorage now; later replace with backend watchlist API. |
| 3 | Fix table button click bubbling | app.js | High | Prevent row click when Add/Remove button is clicked. |
| 4 | Add instrument search input | index.html/app.js | Medium | The Instruments page promises search but has no search field. |
| 5 | Clarify screener Min Change logic | index.html/app.js | Medium | Current code uses absolute value; label must match behavior. |
| 6 | Add empty-state and error-state handling | app.js | Medium | Protect against empty instruments, missing fields and failed data loads. |
| 7 | Render news data | index.html/app.js/data.js | Medium | Add a News / Market Events panel using existing data as placeholder. |
| 8 | Improve chart responsiveness | app.js/styles.css | Medium | Resize canvas based on container width and devicePixelRatio. |
| 9 | Remove inline event handlers | index/app generated HTML | Medium | Use addEventListener/event delegation for maintainability and security. |
| 10 | Prepare for API data security | app.js | High | Avoid unsafe innerHTML with real external data. |

# 7. Features That Need to Be Added

## 7.1 Market data and analytics additions

Live or semi-live price feed with feed status, provider status, delay indicator and last updated timestamp.

Historical OHLCV data by instrument and timeframe: 1m, 3m, 5m, 15m, 30m, 1h, 4h, daily, weekly and monthly.

Data quality checks: missing candles, duplicate candles, abnormal spikes, stale prices, bad timestamps and source mismatch.

Technical indicators: SMA, EMA, RSI, MACD, ATR, Bollinger Bands, VWAP, ADX, Supertrend, support/resistance and pivot points.

Advanced screener rules: volatility, volume spike, breakout, trend, moving average cross, RSI zones, spread and liquidity filters.

Sector dashboards for Forex, Crypto and Commodities with heatmaps and top movers.

## 7.2 User features to add

User login and role-based access: admin, analyst, trader, viewer, premium user and free user.

Persistent user watchlists with add, remove, reorder, tags and notes.

Alert creation and management: price, percentage move, indicator, breakout, volume and news alerts.

News feed, economic calendar and sentiment panel linked to affected instruments.

Portfolio tracking with holdings, open P/L, closed P/L, exposure, allocation and performance metrics.

Reports and exports: CSV, Excel and PDF for historical data, screener, watchlist, trade history, portfolio and backtest results.

## 7.3 Trading system additions

Broker/exchange integration layer for supported trading venues.

Order ticket for market, limit and stop orders with quantity, stop-loss, take-profit and trade confirmation.

Order lifecycle tracking: submitted, accepted, rejected, partially filled, filled, canceled and expired.

Open positions and trade history views.

Risk rules: max risk per trade, max daily loss, max leverage, max open positions and instrument restrictions.

Audit trail for all order attempts, modifications, cancellations, errors and user confirmations.

## 7.4 Admin, operations and documentation additions

Admin panel for instruments, data sources, API keys, users, permissions, broker connections and system settings.

Sync logs, data health dashboard, error logs, failed trade logs and manual refresh controls.

Secure environment configuration, database migration scripts, backups, monitoring, rollback plan and staging deployment.

Documentation: architecture, database schema, API docs, data source docs, broker integration guide, admin guide, user guide, deployment guide and testing report.

# 8. Recommended Backend, Database and API Architecture

## 8.1 Recommended high-level architecture

| Component | Responsibility |
| --- | --- |
| Frontend Web App | Dashboard, charts, screener, watchlist, alerts, trading panel, portfolio and admin UI. |
| Backend API Service | Authentication, user preferences, watchlists, alerts, instruments, candles, reports, trading requests and admin actions. |
| Market Data Ingestion Workers | Scheduled and streaming jobs to collect prices, candles, news, economic events and sentiment data. |
| Database Layer | Relational database for users/orders/settings and time-series optimized storage for candles/ticks. |
| Cache / Stream Layer | Redis or equivalent for latest prices, fast screener cache and WebSocket fan-out. |
| Broker / Exchange Connector Layer | Isolated adapters for each broker/exchange with validation, retries and error handling. |
| Monitoring and Audit | Logs, metrics, feed health, trade audit, alert processing logs and admin visibility. |

## 8.2 Suggested database entities

| Entity | Purpose |
| --- | --- |
| users | Account, role, status, preferences, 2FA settings. |
| roles / permissions | Role-based access controls. |
| instruments | Symbol, name, sector, base/quote, exchange/source, active status. |
| price_ticks | Latest tick stream if tick-level data is required. |
| candles | OHLCV by instrument, timeframe and timestamp. |
| indicators | Precomputed indicator values by instrument/timeframe/timestamp where needed. |
| watchlists / watchlist_items | User-specific watchlists. |
| alerts | Alert rules, thresholds, status and notification preferences. |
| alert_events | Triggered alerts and delivery status. |
| orders | Order request, venue status, timestamps and error messages. |
| positions | Open positions, quantity, average price, unrealized P/L. |
| trades | Executed fills and closed trade records. |
| portfolio_snapshots | Portfolio value, exposure and allocation over time. |
| strategies / backtests | Saved strategies and backtest result records. |
| news / economic_events | News articles, calendar events and impact/sentiment metadata. |
| data_sources / sync_logs | Provider credentials references, sync status and failures. |
| audit_logs | Security, admin and trading action trail. |

## 8.3 Suggested API endpoints

| Endpoint | Purpose |
| --- | --- |
| GET /api/v1/instruments | List instruments with filters. |
| GET /api/v1/instruments/{symbol} | Instrument details and metadata. |
| GET /api/v1/prices/live | Latest prices for requested symbols. |
| GET /api/v1/candles | Historical OHLCV candles by symbol and timeframe. |
| GET /api/v1/indicators | Indicator values for chart overlays and screener. |
| GET /api/v1/screener | Server-side screener results. |
| GET/POST/DELETE /api/v1/watchlists | User watchlist management. |
| GET/POST/PUT/DELETE /api/v1/alerts | Alert rule management. |
| GET /api/v1/news | News search and filters. |
| GET /api/v1/economic-calendar | Calendar events and impact data. |
| POST /api/v1/orders | Place order after validation and risk checks. |
| PUT /api/v1/orders/{id} | Modify order. |
| DELETE /api/v1/orders/{id} | Cancel order. |
| GET /api/v1/positions | Open positions. |
| GET /api/v1/trades | Trade history. |
| GET /api/v1/portfolio | Portfolio summary and P/L. |
| POST /api/v1/backtests | Run backtest. |
| GET /api/v1/admin/sync-status | Admin data sync health. |

# 9. Suggested Code Corrections and Snippets

## 9.1 Change misleading live labels

<!-- index.html --> <h2>Demo Market Overview</h2> <div class="header-label">Prototype analytics module using demo market data.</div> <strong id="market-status">Demo Data</strong>

## 9.2 Persist watchlist in localStorage for prototype

// app.js - load once before init() const savedWatchlist = JSON.parse(localStorage.getItem('marketWatchlist') ¦¦ 'null'); if (Array.isArray(savedWatchlist)) { marketData.watchlist = savedWatchlist; } function saveWatchlist() { localStorage.setItem('marketWatchlist', JSON.stringify(marketData.watchlist)); } function toggleWatchlist(symbol) { const index = marketData.watchlist.indexOf(symbol); if (index === -1) { marketData.watchlist.push(symbol); } else { marketData.watchlist.splice(index, 1); } saveWatchlist(); renderWatchlistSummary(); renderWatchlistTable(); renderInstrumentTable(); }

## 9.3 Stop button click from also selecting the table row

// Minimal correction if inline handlers remain temporarily <button class="primary-button" onclick="event.stopPropagation(); toggleWatchlist('${instrument.symbol}')"> ${marketData.watchlist.includes(instrument.symbol) ? 'Remove' : 'Add'} </button>

## 9.4 Add empty-data guard for top metrics

function renderTopMetrics() { if (!Array.isArray(marketData.instruments) ¦¦ marketData.instruments.length === 0) { topGainer.textContent = 'No data'; topLoser.textContent = 'No data'; topVolume.textContent = 'No data'; return; } const sortedByGain = [...marketData.instruments].sort((a, b) => b.changePercent - a.changePercent); const sortedByLoss = [...marketData.instruments].sort((a, b) => a.changePercent - b.changePercent); const sortedByVolume = [...marketData.instruments].sort((a, b) => b.volume - a.volume); topGainer.textContent = `${sortedByGain[0].symbol} · +${sortedByGain[0].changePercent}%`; topLoser.textContent = `${sortedByLoss[0].symbol} · ${sortedByLoss[0].changePercent}%`; topVolume.textContent = `${sortedByVolume[0].symbol} · ${formatNumber(sortedByVolume[0].volume)}`; }

## 9.5 Add instrument search

<!-- index.html - add above #instrument-table --> <input id="instrument-search" type="search" placeholder="Search symbol or name..." aria-label="Search instruments" /> // app.js const instrumentSearch = document.getElementById('instrument-search'); function renderInstrumentTable() { const query = (instrumentSearch?.value ¦¦ '').trim().toLowerCase(); const filtered = marketData.instruments.filter((instrument) => { return instrument.symbol.toLowerCase().includes(query) ¦¦ instrument.name.toLowerCase().includes(query) ¦¦ instrument.sector.toLowerCase().includes(query); }); const rows = filtered.map((instrument) => buildInstrumentRow(instrument)); instrumentTable.innerHTML = ` <table> <thead> <tr><th>Symbol</th><th>Name</th><th>Sector</th><th>Price</th><th>Change</th><th>Volume</th><th>Watch</th></tr> </thead> <tbody>${rows.join('') ¦¦ '<tr><td colspan="7">No instruments found.</td></tr>'}</tbody> </table> `; } instrumentSearch?.addEventListener('input', renderInstrumentTable);

## 9.6 Make canvas chart responsive

function resizeCanvas(canvas) { const dpr = window.devicePixelRatio ¦¦ 1; const rect = canvas.getBoundingClientRect(); canvas.width = Math.max(300, Math.floor(rect.width * dpr)); canvas.height = Math.floor(240 * dpr); const ctx = canvas.getContext('2d'); ctx.setTransform(dpr, 0, 0, dpr, 0, 0); return { ctx, width: rect.width, height: 240 }; }

## 9.7 Rename Min Change label or change logic

<!-- Option A: keep current logic and clarify label --> <label> Min Absolute Change (%) <input id="filter-change" type="number" value="0" step="0.1" /> </label> // Option B: if only gainers should pass, remove Math.abs if (item.changePercent < minChange) return false;

# 10. Testing, Deployment and Acceptance Checklist

## 10.1 Testing checklist

| Test Area | Must Verify |
| --- | --- |
| Data tests | Validate live price correctness, candle completeness, duplicate detection, stale data and source mismatch. |
| API tests | Authentication, validation, error responses, rate limits and versioning. |
| Chart tests | Candles, timeframes, indicator values, zoom, responsive size and missing data behavior. |
| Screener tests | All filters, empty results, large datasets, sorting and export. |
| Alert tests | Create, edit, delete, trigger, delivery and notification logs. |
| Trading tests | Order validation, risk checks, broker rejection, partial fill, cancel, modify and audit trail. |
| Security tests | Login, permissions, XSS, CSRF, SQL injection, encrypted keys, session management and failed login protection. |
| Performance tests | Chart load, API latency, screener speed, WebSocket scaling and database query optimization. |
| Mobile tests | Dashboard, chart, watchlist, trading ticket, alerts and portfolio usability. |
| Failure tests | API downtime, delayed feed, missing candles, duplicate data, failed trade and rollback behavior. |

## 10.2 Deployment checklist

Development, staging and production environments separated.

Environment variables and API keys managed securely; never hardcoded in frontend.

Database migrations created and tested.

Automated backup and restore process documented and tested.

Monitoring, error logging and feed health checks enabled.

Rollback plan prepared before production deployment.

Final release tested without changing or breaking existing website data or layout.

## 10.3 Final acceptance criteria for this project

New module remains separate and safely integrated only after testing.

Historical data works for all required categories and timeframes.

Live or semi-live market data works with clear feed status.

Advanced charts and indicators work correctly.

Screener, watchlists and alerts are persistent and user-specific.

Trading panel, orders, positions and portfolio tracking work safely.

Risk management rules are enforced before order submission.

News, economic calendar and sentiment data are connected.

Admin panel, logs and data health dashboard are available.

User roles, authentication and security controls are implemented.

Testing report, deployment guide and technical documentation are delivered.

# 11. Implementation Roadmap and Priority Plan

| Phase | Focus | Main Deliverables |
| --- | --- | --- |
| Phase 1 | Prototype cleanup | Rename demo labels, add search, persist watchlist, fix button bubbling, add empty states and improve chart responsiveness. |
| Phase 2 | Backend foundation | Create API service, authentication, database schema, instrument master data and user watchlists. |
| Phase 3 | Market data ingestion | Connect data providers, store live prices and historical OHLCV candles, add sync logs and data quality checks. |
| Phase 4 | Charts and analytics | Replace simple canvas with candlesticks, timeframes, volume and indicators; expand screener rules. |
| Phase 5 | Alerts, news and calendar | Build alert rules/trigger engine, notification delivery, news module and economic calendar. |
| Phase 6 | Trading and portfolio | Add broker/exchange connectors, order ticket, order lifecycle, positions, portfolio and P/L. |
| Phase 7 | Risk, backtesting and strategy builder | Implement risk rules, backtesting engine, strategy builder and performance analytics. |
| Phase 8 | Admin, security and deployment | Complete admin panel, role permissions, encrypted credentials, monitoring, backups, testing and production deployment. |

# 12. Final Recommendation

Recommended decision Do not approve the uploaded module as the full assignment. Approve it only as a frontend prototype or UI proof-of-concept. The developer should next deliver backend architecture, database schema, API contracts, live/historical data integration, charting upgrade, persistent user features, security, testing and deployment documents.

Summary: The project should be treated as an early UI prototype with useful structure, not a complete market analysis and trading system. The immediate next step is to convert the prototype into a real system through backend, database, data feed and security work before adding trading execution.